Courier Management System (CMS)

Project Documentation

User Story

Courier and logistics businesses still depend heavily on manual registers and disconnected spreadsheets to run

day-to-day operations. Without one central place to track a parcel's journey, branch staff cannot see where a

shipment is at any given moment, and customers are frequently left waiting for updates that arrive late or never

arrive at all. Delivery agents are assigned to routes by hand, which regularly leads to double-bookings and

missed pickups. There is no automated way to notify a customer when a shipment's status changes, and

managers have no dashboard to measure how efficiently each branch or agent is performing. As a company

opens more branches, coordinating shipments across locations becomes harder still. Taken together, these gaps

translate directly into frustrated customers, wasted staff hours, and lost revenue.

1. INTRODUCTION

1.1 Project Overview

Courier and logistics companies lose time and money to manual, paper-driven workflows that leave shipments

poorly tracked and customers poorly informed. The Courier Management System (CMS) addresses this by

bringing every stage of the courier lifecycle — booking, tracking, agent assignment, status updates, billing, and

reporting — into a single Salesforce-based application. By replacing scattered registers and spreadsheets with

one connected platform, CMS gives branch staff, delivery agents, and managers real-time visibility into every

parcel moving through the network.

1.2 Purpose

The purpose of CMS is to digitize and centralize the core operations of a courier business on the Salesforce

platform. It replaces fragmented, manual processes with one integrated system that supports shipment

booking, live tracking, delivery agent assignment, automatic status notifications, invoicing, and performance

reporting across every branch. By giving every branch access to the same real-time data, CMS shortens delivery

delays, reduces data-entry errors, improves communication with customers, and gives managers the analytics

they need to make faster, better-informed decisions — ultimately raising both service quality and profitability.

2. IDEATION PHASE

2.1 Problem Statement (Customer Problem Statement Template)

PS

I am

(Customer)

I'm trying to

But

Because

Which makes

me feel

PS-1

Branch

Manager

coordinate

shipments across

agents

records live in

separate

spreadsheets

there is no

shared system

overwhelmed

PS

I am

(Customer)

I'm trying to

But

Because

Which makes

me feel

PS-2

Customer

find out where

my parcel is

no live tracking is

available

systems are

not connected

anxious

[Insert Screenshot Here]

Problem statement canvas (PS-1 / PS-2 summary graphic)

2.2 Empathy Map Canvas

User Persona: Branch Manager

Think & Feel: Worried about missed handoffs and unhappy customers

Hear: Complaints about late or missing deliveries

See: Paper logbooks and disconnected spreadsheets

Say & Do: Chases status updates by phone and email

Pain: Double-booked agents and lost visibility on parcels in transit

Gain: One dashboard that shows every shipment and agent in real time

[Insert Screenshot Here]

Empathy map canvas graphic

2.3 Brainstorming & Idea Prioritization

Ideas Considered

Paper logbooks

Shared spreadsheets

Custom-built standalone web portal

Salesforce platform

Final Selection

Salesforce platform was selected because it offers:

Built-in automation (Flows, validation rules)

Easy scalability as new branches are added

Real-time visibility without building infrastructure from scratch

[Insert Screenshot Here]

Idea prioritization graphic

3. REQUIREMENT ANALYSIS PHASE

3.1 Customer Journey Map

Stages:

Booking → Shipment Creation → Agent Assignment → In Transit → Status Update → Invoice → Reporting

[Insert Screenshot Here]

Customer journey map graphic

3.2 Solution Requirements

Functional Requirements

FR No

Requirement

FR-1

Customer record management

FR-2

Shipment booking

FR-3

Delivery agent assignment

FR-4

Real-time status updates

FR-5

Invoice generation

FR-6

Reports & dashboards

Non-Functional Requirements

NFR

Description

Usability

Clean, intuitive Lightning interface for all user roles

Security

Role-based access control across objects and fields

Reliability

Consistent, low-error automation for routine tasks

Performance

Fast retrieval of shipment and tracking data

Availability

Accessible from the cloud around the clock

Scalability

Supports additional branches without redesign

3.3 Data Flow Diagram

Flow:

Customer Input → Shipment Creation → Validation → Agent Assignment → Status Update → Invoice → Reports

[Insert Screenshot Here]

Data flow diagram graphic

3.4 Technology Stack

Layer

Technology

UI

Salesforce Lightning

Logic

Salesforce Flows

Database

Salesforce Objects

Automation

Validation Rules, Flows

Security

Profiles, Roles

Reporting

Reports & Dashboards

4. PROJECT DESIGN PHASE

4.1 Problem–Solution Fit

CMS replaces fragmented, manual courier operations with a centralized Salesforce platform that automates

shipment tracking, delivery assignment, billing, and reporting — closing the visibility gap that causes delays and

customer frustration.

[Insert Screenshot Here]

Problem–solution fit graphic

4.2 Proposed Solution

Parameter

Description

Problem

Manual, disconnected shipment management

Solution

Salesforce-based Courier Management System

Parameter

Description

Innovation

Automated tracking, agent assignment, and billing

Impact

Faster deliveries and better customer communication

Business Model

Courier and logistics service providers

Scalability

Ready to support multiple branches and growing volume

4.3 Solution Architecture

Core Components:

Customer Object

Shipment Object

Delivery Agent Object

Branch Object

Delivery Update Object

Invoice Object

Flows

Reports

Dashboards

[Insert Screenshot Here]

Solution architecture graphic

5. PROJECT PLANNING & SCHEDULING

5.1 Project Planning

Agile methodology

Epics broken down into Stories and Story Points

Sprint-based execution

Velocity calculation used for estimation

Product Backlog & Sprint Schedule

Sprint

Epic

User

Story

No.

User Story / Task

Points

Priority

Owner

Sprint-

1

Developer

Setup

USN-1

As an admin, I want a

configured Salesforce

developer org so I can build

and deploy CMS.

3

High

Member

1

Sprint

Epic

User

Story

No.

User Story / Task

Points

Priority

Owner

Sprint-

2

Data

Modeling

USN-2

As an admin, I want

Customer, Shipment,

Delivery Agent, Branch,

and Invoice objects with

the right relationships so

courier data is stored

consistently.

5

High

Member

2

Sprint-

2

Data

Modeling

USN-3

As a staff member, I want

tabs and a Lightning App

for every courier module so

I can navigate my daily

work easily.

5

High

Member

3

Sprint-

3

Automation

USN-4

As a system, I want

shipment details validated

(dates, addresses, required

fields) so incomplete

records are rejected.

3

High

Member

4

Sprint-

3

Automation

USN-5

As a dispatcher, I want

shipment status and agent

assignment updated

automatically so deliveries

move faster with less

manual work.

3

High

Member

4

Sprint-

4

Security

USN-6

As an admin, I want role-

based access for managers,

agents, and staff so

shipment and billing data

stays secure.

5

High

Member

2

Sprint-

5

Reports

USN-7

As a branch manager, I

want reports on delivery

performance, shipment

status, and revenue so I

can monitor operations.

4

High

Member

3

Sprint-

6

Dashboards

USN-8

As a branch manager, I

want dashboards

summarizing delivery

performance, status, and

revenue so I can make

informed decisions at a

glance.

4

Medium

Member

4

Project Tracker, Velocity & Burndown

Sprint

Total

Points

Duration

Start Date

Planned End

Date

Points

Completed

Actual

Release

Date

Sprint-

1

20

6 Days

24 Oct 2026

29 Oct 2026

20

29 Oct 2026

Sprint-

2

20

6 Days

31 Oct 2026

05 Nov 2026

Sprint-

3

20

6 Days

07 Nov

2026

12 Nov 2026

Sprint-

4

20

6 Days

14 Nov

2026

19 Nov 2026

6. PROJECT DEVELOPMENT PHASE

What you'll learn

Real-time Salesforce project implementation

Designing custom objects and relationships

Creating page layouts and record types

Writing validation rules

Building automation with Flows

Developing reports and dashboards

Setting up security with profiles, roles, and sharing

End-to-end application testing

Milestone 1 — Salesforce Developer Account

Before any configuration work begins, a free Salesforce Developer Edition org is required as the workspace for

building CMS.

Activity 1: Create a Developer Account

Go to https://developer.salesforce.com/signup

Enter first name, last name, and a valid email address

Enter job title, company/college name, and country

Submit the form to receive a verification email

[Insert Screenshot Here]

Salesforce Developer Edition sign-up form

Activity 2: Activate the Account

Open the verification email and click Verify Account

Set a password and choose a security question

You will be redirected to the Salesforce Setup home page

[Insert Screenshot Here]

Verification email / Setup home page

Milestone 2 — Objects

Salesforce objects act as database tables that store data specific to an organization; each object holds fields

(columns) and records (rows). The following custom objects form the data model for CMS:

Object

Purpose

Customer__c

Stores customer personal and contact information

Shipment__c

Manages parcel details, source, destination, and tracking data

Object

Purpose

Delivery_Agent__c

Maintains delivery agent profiles and branch assignment

Branch__c

Represents each courier branch office

Delivery_Update__c

Records status updates for every shipment

Invoice__c

Manages billing details for completed shipments

Relationships

Customer → Shipment (Lookup)

Shipment → Delivery Agent (Lookup)

Delivery Agent → Branch (Lookup)

Delivery Update → Shipment (Master-Detail)

Invoice → Shipment (Lookup)

Steps to Implement

For each object: Setup → Object Manager → Create → Custom Object, then enter the Label, Plural Label, and

Record Name (Text or Auto Number as appropriate). Under Optional Features, enable Allow Reports and Track

Field History, then enable Allow Search and add the Notes & Attachments related list before saving.

[Insert Screenshot Here]

Object Manager — creating a custom object

Milestone 3 — Tabs

Tabs let users open an object's records directly from the navigation bar. A tab was created for each custom

object using Setup → Tabs → New (under Custom Object Tabs), selecting the object, choosing a tab style/icon,

and keeping the default settings.

Customer Tab

Shipment Tab

Delivery Agent Tab

Branch Tab

Delivery Update Tab

Invoice Tab

[Insert Screenshot Here]

Creating a custom object tab

Milestone 4 — Fields & Relationships

Fields store the data values an object needs to represent a record, similar to columns in a relational database

table.

Customer__c Fields

Field

API Name

Type

Required

Description

Customer

Name

Name

Text

Yes

Full name of customer

Email

Email__c

Email

Yes

Customer email address

Phone

Phone__c

Phone

Yes

Customer contact number

Address

Address__c

Text Area

Yes

Customer address

Customer Type

Customer_Type__c

Picklist

Yes

Regular / Business

City

City__c

Text

No

Customer city

State

State__c

Text

No

Customer state

Pincode

Pincode__c

Text

No

Postal code

Is Active

Is_Active__c

Checkbox

No

Active status

Shipment__c Fields

Field

API Name

Type

Required

Description

Tracking

Number

Name

Auto

Number

Yes

Unique shipment ID (SHP-

00000)

Customer

Customer__c

Lookup

Yes

Related customer

Source

Address

Source_Address__c

Text Area

Yes

Pickup location

Destination

Address

Destination_Address__c

Text Area

Yes

Delivery location

Weight

Weight__c

Number

Yes

Parcel weight

Price

Price__c

Currency

Yes

Shipping charge

Status

Status__c

Picklist

Yes

Booked / In Transit / Out

for Delivery / Delivered /

Cancelled

Expected Date

Expected_Date__c

Date

Yes

Delivery estimate

Assigned

Agent

Assigned_Agent__c

Lookup

No

Delivery agent

Shipment Type

Shipment_Type__c

Picklist

Yes

Domestic / International

Delivery_Agent__c, Branch__c, Delivery_Update__c and Invoice__c Fields

Delivery_Agent__c holds Agent Name, Email, Phone, Branch (Lookup), Status (Picklist: Active / Inactive / On

Leave), and Joining Date. Branch__c holds Branch Name, Branch Code, City, State, and Manager Name.

Delivery_Update__c holds an auto-numbered Update Number, a Master-Detail link to Shipment, a Status picklist

(In Transit / Out for Delivery / Delivered / Delayed), an Update Date, and Remarks. Invoice__c holds an auto-

numbered Invoice Number, a Lookup to Shipment, Amount, Invoice Date, and a Payment Status picklist (Paid /

Unpaid / Pending).

Relationship Summary

Child Object

Field

Parent Object

Type

Shipment

Customer__c

Customer

Lookup

Shipment

Assigned_Agent__c

Delivery_Agent

Lookup

Delivery_Agent

Branch__c

Branch

Lookup

Delivery_Update

Shipment__c

Shipment

Master-Detail

Invoice

Shipment__c

Shipment

Lookup

[Insert Screenshot Here]

Fields & Relationships list for an object

Milestone 5 — Validation Rules

Validation rules run when a record is saved and block the save if the entered data does not meet the specified

criteria, guiding users toward clean, complete data.

Object

Rule

Formula

Error

Message

Customer__c

Email_Required

ISBLANK(Email__c)

Email is

required.

Customer__c

Validate_Phone_Number

LEN(Phone__c) <> 10

Phone

number

must be 10

digits.

Customer__c

Validate_Pincode

LEN(Pincode__c) <> 6

Pincode

must be 6

digits.

Shipment__c

Validate_Weight

Weight__c <= 0

Weight

must be

greater

than zero.

Object

Rule

Formula

Error

Message

Shipment__c

Validate_Price

Price__c <= 0

Price must

be greater

than zero.

Shipment__c

Validate_Expected_Date

Expected_Date__c < TODAY()

Expected

delivery

date

cannot be

in the past.

Delivery_Agent__c

Validate_Agent_Email

NOT(CONTAINS(Email__c, "@"))

Enter a

valid email

address.

Branch__c

Branch_Code_Required

ISBLANK(Branch_Code__c)

Branch

Code is

mandatory.

Delivery_Update__c

Remarks_Required_For_Delay

AND(ISPICKVAL(Status__c,"Delayed"),

ISBLANK(Remarks__c))

Remarks

are

required

when

status is

Delayed.

Each rule is created under Setup → Object Manager → [Object] → Validation Rules → New, with the formula

entered in the Error Condition Formula box, syntax checked, and an error message attached to the relevant

field.

[Insert Screenshot Here]

Validation rule formula editor

Milestone 6 — Page Layouts

Page layouts control what a user sees on a record and how fields, buttons, and related lists are organized.

Sections were added to each object's default layout to group related fields.

Object

Sections & Fields

Customer__c

Customer Information (Name, Type, Email, Phone, Is Active); Address

Details (Address, City, State, Pincode)

Shipment__c

Shipment Details (Tracking Number, Customer, Type, Weight, Price,

Status); Address Information (Source, Destination); Delivery Information

(Expected Date, Assigned Agent)

Object

Sections & Fields

Delivery_Agent__c

Agent Details (Name, Email, Phone, Branch, Status, Joining Date);

Additional Information (related Shipments, related Delivery Updates)

Branch__c

Branch Information (Name, Code, City, State, Manager Name)

Delivery_Update__c

Update Information (Update Number, Shipment, Status, Update Date,

Remarks)

Invoice__c

Invoice Details (Invoice Number, Shipment, Amount, Invoice Date,

Payment Status)

[Insert Screenshot Here]

Page layout editor with custom sections

Milestone 7 — Flows

Flows automate business processes without writing code. CMS uses a record-triggered Flow so that whenever a

Delivery_Update__c record is created, the related Shipment__c record's Status is refreshed automatically.

Auto-Update Shipment Status Flow

Setup → Flows → New Flow → Record-Triggered Flow → Create

Object: Delivery_Update__c · Trigger: A record is created · Condition: None · Optimize for: Actions and

Related Records

Add an Update Records element labeled Update_Shipment_Status

Find records where Shipment__c.Id equals {!$Record.Shipment__c}

Set Shipment Status__c to {!$Record.Status__c}

Save as Auto_Update_Shipment_Status and click Activate

[Insert Screenshot Here]

Flow Builder — record-triggered flow canvas

[Insert Screenshot Here]

Final flow layout (Start → Update Records → End)

Milestone 8 — The Lightning App

An App in Salesforce groups related tabs into a single working environment. The Courier Management System

App bundles every CMS tab so users can navigate the whole solution from one place.

Setup → App Manager → New Lightning App

App Name: Courier Management System; add a branding icon and colour

Add tabs: Customer, Shipment, Delivery Agent, Branch, Delivery Update, Invoice, Reports, Dashboards

Assign the app to the System Administrator profile (and later, the custom profiles below)

Save & Finish

[Insert Screenshot Here]

New Lightning App — branding and tab selection

Milestone 9 — Profiles

A profile is a collection of permissions that determines what a user can see and do in Salesforce — object and

field access, tab visibility, app access, and more. Four profiles were created for CMS by cloning existing base

profiles:

Profile

Cloned From

Purpose

Courier Admin

System Administrator

Full system control

Branch Manager

Standard Platform User

Manages shipments and agents for a branch

Delivery Agent

Standard Platform User

Updates delivery status for assigned

shipments

Customer Support

Standard User

Handles customer records and shipment

tracking

Branch Manager — Object Permissions

Object

Access Granted

Customer__c

Create, Read, Edit

Shipment__c

Create, Read, Edit

Delivery_Agent__c

Read, Edit

Branch__c

Read, Edit

Delivery_Update__c

Create, Read, Edit

Invoice__c

Read

Delivery Agent access is limited to Shipment (Read, Edit), Delivery Update (Create, Read, Edit), Customer (Read),

and Invoice (Read), with no delete permissions and no Branch editing. Customer Support access is limited to

Customer (Read, Edit), Shipment (Read, Edit), Delivery Update (Read), and Invoice (Read). Both custom profiles

use a 2-hour session timeout and an 8-character minimum password length.

[Insert Screenshot Here]

Custom profile — object permissions grid

Milestone 10 — Roles

Roles determine data visibility and reporting hierarchy, independent of the permissions a profile grants. A four-

level role hierarchy was built for CMS:

Courier Admin — highest-level access to all data

Branch Manager (reports to Courier Admin) — manages branch-level operations

Delivery Agent (reports to Branch Manager) — access limited to assigned shipments

Customer Support (reports to Branch Manager) — limited access to customers and tracking

Each role is created under Setup → Roles → Set Up Roles → Add Role, entering a label (the Role Name auto-

populates) and saving.

[Insert Screenshot Here]

Role hierarchy tree

Milestone 11 — Users

A user record is what lets a person log in to Salesforce; the assigned role and profile together determine what

that person can see and do. Users were created under Setup → Users → New User for each role in the

hierarchy:

User Type

Role

Profile

Admin

Courier Admin

Courier Admin

Branch Manager

Branch Manager

Branch Manager

Delivery Agent

Delivery Agent

Delivery Agent

Customer Support

Customer Support

Customer Support

Each user requires a unique username (in email format), a valid email address, and the correct Role and Profile

assignment. Note: a Developer org allows only two Salesforce-licensed users at a time, so a user with a

Salesforce license may need to be deactivated, or switched to a different license type, before a new one can be

added.

[Insert Screenshot Here]

New User creation form

Milestone 15 — Reports & Dashboards

Reports and dashboards turn the raw shipment, agent, and invoice data captured throughout CMS into insight

that managers can act on.

Custom Report Types

Shipment Tracking Report — primary object Shipment__c

Customer Summary Report — primary object Customer__c

Agent Performance Report — primary object Delivery_Agent__c

Reports

Shipment Status Summary — Tracking Number, Customer, Status, Expected Date, Assigned Agent; grouped

by Status with a Price summary

Agent Performance Report — Agent Name, Branch, Number of Shipments, Status; grouped by Delivery

Agent

Revenue by Branch Report — Tracking Number, Customer, Price, Invoice Status; grouped by Branch and

Month

Dashboard

The Courier Management Dashboard combines three components: a donut chart for Shipment Status Overview,

a bar chart for Agent Performance, and a column chart for Revenue by Branch. It is shared with the Courier

Admin, Branch Managers, and the Customer Support team.

[Insert Screenshot Here]

Report builder — columns, filters, and grouping

[Insert Screenshot Here]

Final Courier Management Dashboard layout

7. FUNCTIONAL & PERFORMANCE TESTING

Testing covered record creation, validation rule enforcement, delivery status updates, Flow automation, invoice

generation, and dashboard rendering. Screenshots were captured directly from Salesforce for each scenario to

confirm that the system behaved correctly and performed reliably under normal use.

[Insert Screenshot Here]

Testing evidence — e.g. validation rule error, flow execution, report output

8. ADVANTAGES & DISADVANTAGES

Advantages

Centralized, real-time shipment data

Automated workflows reduce manual effort

Live reporting supports faster decisions

Disadvantages

Dependent on the Salesforce platform

Requires upfront configuration effort

9. CONCLUSION

The Courier Management System digitizes courier operations end to end using Salesforce automation, replacing

manual registers with a connected platform that improves efficiency, accuracy, and customer satisfaction across

every branch.

10. FUTURE SCOPE

Mobile tracking application

GPS integration for live agent location

SMS notifications for status changes

AI-based delivery route optimization

11. APPENDIX

Source Code: Salesforce Configuration (Objects, Flows, Validation Rules)

Dataset: Salesforce Objects and sample records

GitHub / Demo: Salesforce Developer Org

Thank You